AWS Infrastructure Upgrade Report

Advitiyans - Student 360 and Placement Readiness Platform

Scaling to 15,000 Students | Enterprise Production Plan

Prepared for:  RGM College of Engineering and Technology (RGMCET)

Platform:  Advitiyans Student 360 and Placement Readiness System

AWS Region:  Asia Pacific - Mumbai (ap-south-1)

Report Date:  August 2026

Prepared by:  Advitiyans Technical Team

Budget Target:  Approximately Rs. 50,000 per month

1.  Executive Summary

_______________________________________________________________________________________________

The Advitiyans platform is a cloud-native, serverless Student 360 and Placement Readiness system built on Amazon Web Services (AWS). It is used by students and faculty at RGM College of Engineering and Technology to track academics, technical skills, coding profiles on platforms such as GitHub, LeetCode, HackerRank, Kaggle, and StackOverflow, along with certifications, soft skills, achievements, and a real-time Employability Score for each student.

The platform is currently running on a small pilot configuration using an Amazon RDS PostgreSQL instance of type db.t4g.micro, which provides only 1 GB of RAM and does not have high availability. This configuration is not suitable for serving 15,000 active student users reliably.

This report presents the technical assessment and upgrade plan to scale the platform for 15,000 students. The recommended configuration uses Amazon RDS PostgreSQL db.r6g.large with 16.4 GB RAM and Multi-AZ deployment, along with Amazon ElastiCache Redis for caching, AWS WAF for API protection, and enhanced monitoring and backup services. The total estimated cost of this configuration is approximately Rs. 50,000 per month (around USD 598).

Conclusion: The upgrade is technically straightforward, cost-effective, and necessary to serve 15,000 students reliably without any downtime risk.

2.  Current vs. Upgraded Infrastructure Specifications

_______________________________________________________________________________________________

The table below lists every AWS service in the platform, its current configuration, the upgraded configuration, and the nature of the change.

| AWS Service | Current Configuration | Upgraded Configuration | Change |
| --- | --- | --- | --- |
| RDS Engine | PostgreSQL 15 | PostgreSQL 15 | No change |
| RDS Instance | db.t4g.micro, 1 GB RAM, 2 vCPU | db.r6g.large, 16.4 GB RAM, 2 vCPU | 16x RAM |
| RDS Availability | Single-AZ, no failover | Multi-AZ, automatic failover | HA added |
| RDS Storage | 20 GB gp3 SSD | 100 GB gp3 SSD | 5x storage |
| RDS Max Auto-Scale | 50 GB | 200 GB | 4x max |
| RDS Removal Policy | DESTROY - dangerous | RETAIN - safe | Protected |
| Deletion Protection | Disabled | Enabled | Protected |
| RDS Backup | None | 7-day automated backups (free) | Added |
| ElastiCache Redis | Not present | cache.t3.small - query caching | New service |
| Lambda Memory | 256 MB | 512 MB | 2x memory |
| Lambda Timeout | 15 seconds | 29 seconds | Extended |
| NAT Gateway | None | 1 NAT Gateway | Added |
| AWS WAF | Not present | 1 Web ACL with 10 rules | New service |
| CloudWatch | Basic logging | Enhanced - 10 alarms, dashboards | Enhanced |
| AWS Backup | Not present | Automated cross-service backup | New service |
| API Gateway | REST API, unchanged | REST API, unchanged | No change |
| Cognito | User Pool, unchanged | User Pool, unchanged - FREE | No change |
| CloudFront | CDN, unchanged | CDN, unchanged | No change |
| S3 Buckets | 2 buckets, 20 GB | 2 buckets, 150 GB | Expanded |

3.  Why the Upgrade is Needed

_______________________________________________________________________________________________

3.1  Database Performance Problem

The current database instance db.t4g.micro has only 1 GB of RAM. PostgreSQL uses memory to hold active connections, cache query results, and process JOIN operations across multiple tables. The Advitiyans platform has 12 database tables including students, academics, coding profiles, tech skills, certifications, soft skills, extracurriculars, achievements, and placement profiles. Complex queries joining these tables require significant memory.

At 15,000 students, even if only 5 percent of users are active at the same time, that is 750 concurrent users. The t4g.micro instance can support a maximum of 87 database connections. This is far below what 15,000 students require. The database will run out of connections and crash during peak usage periods such as placement season or semester result announcements.

3.2  High Availability Problem

The current setup uses a Single-AZ deployment, meaning the database runs in only one AWS Availability Zone. If that zone experiences hardware failure, network issues, or planned maintenance, the entire platform becomes unavailable. Students cannot log in, faculty cannot access records, and administrators cannot update data. There is no automatic recovery.

With Multi-AZ deployment, AWS maintains a standby replica of the database in a second Availability Zone. If the primary database fails for any reason, AWS automatically promotes the standby in under 120 seconds without any manual action required.

3.3  Data Safety Problem

The current infrastructure code has the RDS removal policy set to DESTROY. This means if the CDK infrastructure stack is accidentally redeployed or deleted, all student data including 15,000 student records, academic history, and placement profiles would be permanently erased. This is changed to RETAIN in the upgraded configuration so the database is never deleted automatically. Deletion protection is also enabled to prevent any accidental removal.

4.  Capacity Planning at 15,000 Students

_______________________________________________________________________________________________

4.1  Expected Usage Load

| Metric | Estimated Value | Basis |
| --- | --- | --- |
| Total registered users | 15,000 | All active students |
| Monthly Active Users (MAU) | 15,000 | Cognito billing unit |
| Peak concurrent sessions | 500 to 1,000 | 5 to 7 percent at same time |
| API requests per day | 260,000 | 17 requests per student per day |
| API requests per month | 8,000,000 | 30 days |
| S3 file uploads total | 150 GB | Resumes, photos, certificates |
| PostgreSQL connections at peak | 200 to 400 | Via RDS Proxy pooling |
| CloudFront data served per month | 100 GB | Frontend React SPA assets |
| Redis cache hit rate | 70 percent | Dashboards, scores, profiles |

4.2  Database Connection Capacity

| Instance | RAM | Max Connections | Status for 15,000 Students |
| --- | --- | --- | --- |
| t4g.micro (current) | 1 GB | 87 connections | Not sufficient - will crash |
| t3.medium | 4 GB | 340 connections | Adequate for normal load |
| r6g.large (this plan) | 16.4 GB | 670 connections | Optimal - handles peak load |

4.3  ElastiCache Redis - Query Caching

At 15,000 students, certain data is read thousands of times per day by many users simultaneously. These include the student dashboard profile, department leaderboard, employability scores, and faculty mentor lists. Without caching, every page load triggers a fresh database query.

ElastiCache Redis stores the results of these frequent queries in memory for a short period. When the next user requests the same data, it is served from Redis instead of hitting the database. This reduces the PostgreSQL read load by approximately 70 percent, keeping the database free to handle data updates such as grade entries and achievement records.

5.  Detailed Cost Breakdown - Enterprise Production Configuration

_______________________________________________________________________________________________

The configuration below is based on AWS On-Demand pricing for the Asia Pacific Mumbai region (ap-south-1) as of August 2026. The exchange rate used is 1 USD = Rs. 84. Actual costs may vary by 10 to 15 percent based on real usage patterns.

| No. | AWS Service | Specification | Unit Rate | Monthly (USD) | Monthly (INR) | Annual (INR) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | RDS PostgreSQL | db.r6g.large, Multi-AZ, 730 hrs | $0.48/hr | $350.40 | Rs. 29,434 | Rs. 3,53,220 |
| 2 | RDS Storage | 100 GB gp3 SSD, Multi-AZ mirrored | $0.115/GB/mo x2 | $23.00 | Rs. 1,932 | Rs. 23,184 |
| 3 | RDS Automated Backups | 7-day retention, up to 100 GB | Free | $0.00 | Rs. 0 | Rs. 0 |
| 4 | RDS Proxy | Connection pooling, 2 vCPU, 730 hrs | $0.016/vCPU/hr | $23.36 | Rs. 1,962 | Rs. 23,520 |
| 5 | ElastiCache Redis | cache.t3.small, Single-AZ | $0.034/hr | $24.82 | Rs. 2,085 | Rs. 25,032 |
| 6 | Lambda - API Handler | 512 MB, 8M requests, 350ms avg | $0.0000167/GB-s | $18.07 | Rs. 1,518 | Rs. 18,228 |
| 7 | Lambda - Cognito Trigger | Pre Sign-Up validator, 15K calls | $0.20/1M req | $0.10 | Rs. 8 | Rs. 84 |
| 8 | API Gateway | REST API, 8 million calls/month | $3.50/1M calls | $28.00 | Rs. 2,352 | Rs. 28,224 |
| 9 | Amazon Cognito | 15,000 Monthly Active Users | FREE up to 50,000 | $0.00 | FREE | FREE |
| 10 | Amazon CloudFront | 100 GB data out, 4M HTTPS requests | $0.114/GB | $16.20 | Rs. 1,361 | Rs. 16,296 |
| 11 | S3 Frontend Bucket | 300 MB static assets, 500K GETs | $0.023/GB | $0.72 | Rs. 60 | Rs. 756 |
| 12 | S3 Uploads Bucket | 150 GB, resumes, photos, certs | $0.023/GB | $4.73 | Rs. 397 | Rs. 4,788 |
| 13 | NAT Gateway | 1 gateway, 20 GB data processed | $0.045/hr + data | $33.75 | Rs. 2,835 | Rs. 34,020 |
| 14 | VPC Interface Endpoints | Secrets Manager + STS, 2 AZs each | $0.01/AZ/hr | $29.20 | Rs. 2,453 | Rs. 29,400 |
| 15 | AWS WAF | 1 Web ACL, 10 managed rules | $5/ACL + $1/rule | $20.00 | Rs. 1,680 | Rs. 20,160 |
| 16 | Amazon CloudWatch | 10 GB logs, 10 alarms, 2 dashboards | $0.50/GB + alarms | $15.00 | Rs. 1,260 | Rs. 15,120 |
| 17 | AWS Backup | Automated backup policies | $0.05/GB restored | $5.00 | Rs. 420 | Rs. 5,040 |
| 18 | AWS Secrets Manager | 1 secret, 15K API calls/month | $0.40/secret/mo | $0.55 | Rs. 46 | Rs. 588 |
| 19 | Data Transfer | Inter-AZ sync and miscellaneous | $0.02/GB | $5.00 | Rs. 420 | Rs. 5,040 |
|  | TOTAL (On-Demand) |  |  | $597.90 | Rs. 50,224 | Rs. 6,02,700 |
|  | TOTAL (1-yr Reserved RDS - saves 40% on RDS) |  |  | $458.00 | Rs. 38,472 | Rs. 4,61,664 |

6.  Annual Cost Projection

_______________________________________________________________________________________________

| Financial Period | On-Demand Cost | With Reserved RDS (1-yr) | Annual Saving |
| --- | --- | --- | --- |
| Monthly | $597.90 / Rs. 50,224 | $458 / Rs. 38,472 | Rs. 11,752 per month |
| Quarterly (3 months) | $1,794 / Rs. 1,50,696 | $1,374 / Rs. 1,15,416 | Rs. 35,280 |
| Half-Year (6 months) | $3,587 / Rs. 3,01,308 | $2,748 / Rs. 2,30,832 | Rs. 70,476 |
| Full Year (12 months) | $7,175 / Rs. 6,02,700 | $5,496 / Rs. 4,61,664 | Rs. 1,41,036 |
| Two Years Total | $14,350 / Rs. 12,05,400 | $10,992 / Rs. 9,23,328 | Rs. 2,82,072 |

Note: Purchasing a 1-year Reserved Instance for the RDS database saves approximately 40 percent on the database cost. For a college platform that runs throughout the academic year, this is strongly recommended. The total savings over one year is approximately Rs. 1,41,036.

7.  Services That Require No Changes

_______________________________________________________________________________________________

The following AWS services in the current platform already scale automatically and can handle 15,000 users without any configuration changes. No additional cost is incurred for these services beyond their existing usage-based pricing.

| Service | Current Capacity | Requirement at 15K Students | Status |
| --- | --- | --- | --- |
| AWS Lambda | 1,000 concurrent executions | 50 to 100 concurrent | No change needed |
| API Gateway | Millions of requests/second | 8 million per month | No change needed |
| Amazon Cognito | Free up to 50,000 users (MAU) | 15,000 users - FREE | FREE, no change |
| Amazon CloudFront | Petabytes per month globally | 100 GB per month | No change needed |
| Amazon S3 | Unlimited storage | 150 GB total | No change needed |
| RDS Proxy | Handles Lambda burst | 200 to 400 connections | Tuning only |

8.  Reliability and High Availability Improvements

_______________________________________________________________________________________________

| Failure Scenario | Current Setup (Single-AZ) | Upgraded Setup (Multi-AZ + Redis) |
| --- | --- | --- |
| AZ hardware failure | Full platform outage, hours of downtime | Auto-failover in under 120 seconds |
| RDS maintenance window | Expected downtime during update | Near-zero downtime, standby takes over |
| Disk failure | Risk of data loss | Standby is fully in-sync, no data loss |
| Placement season burst load | Database crash likely at 750+ users | Redis handles 70% of reads, DB stable |
| API attack or scraping | No protection in place | AWS WAF blocks threats automatically |
| Accidental stack deletion | All student data permanently erased | RETAIN policy protects data always |
| Database instance crash | Manual restart required, long downtime | Automatic promotion of standby replica |
| Uptime SLA | Approximately 99.5 percent | 99.95 percent guaranteed by AWS |

9.  Security and Production Hardening Checklist

_______________________________________________________________________________________________

| No. | Action | Priority | Status After Upgrade |
| --- | --- | --- | --- |
| 1 | Change RDS removal policy from DESTROY to RETAIN | Critical | Completed |
| 2 | Enable deletion protection on RDS instance | Critical | Completed |
| 3 | Enable 7-day automated RDS backups | Critical | Completed - Free |
| 4 | Multi-AZ deployment for automatic database failover | Critical | Completed |
| 5 | Add AWS WAF to protect API Gateway | Critical | Completed |
| 6 | Add ElastiCache Redis to reduce database read load | Important | Completed |
| 7 | Increase Lambda memory from 256 MB to 512 MB | Important | Completed |
| 8 | Add NAT Gateway for Lambda outbound internet access | Important | Completed |
| 9 | Add AWS Backup for cross-service data protection | Important | Completed |
| 10 | Restrict S3 CORS from wildcard to CloudFront domain | Recommended | Pending |
| 11 | Enable CloudWatch alarms for CPU, errors, memory | Recommended | Pending |
| 12 | Rotate Secrets Manager credentials every 90 days | Optional | Pending |

10.  Implementation Roadmap

_______________________________________________________________________________________________

| Phase | Task | Duration | Risk |
| --- | --- | --- | --- |
| Phase 1 | Take a manual RDS database snapshot before making any changes | 30 minutes | None |
| Phase 2 | Apply all CDK infrastructure code changes to the stack file | 20 minutes | Low |
| Phase 3 | Run cdk deploy command - AWS performs RDS in-place upgrade | 30-60 mins | Low |
| Phase 4 | Deploy ElastiCache Redis cluster as a separate CDK addition | 15 minutes | None |
| Phase 5 | Attach AWS WAF Web ACL to the existing API Gateway | 10 minutes | None |
| Phase 6 | Enable AWS Backup plan covering RDS and S3 | 10 minutes | None |
| Phase 7 | Verify that Multi-AZ standby database is created in AWS Console | 10 minutes | None |
| Phase 8 | Monitor CloudWatch dashboards and alarms for 24 hours after upgrade | 24 hours | None |
| Total | Total active work time required by the technical team | 2 to 3 hrs | Low |

Recommended Maintenance Window: Saturday night from 11:00 PM to 2:00 AM. This time has the lowest student activity and minimises the impact of any brief service interruption during the upgrade process.

11.  Summary and Recommendation

_______________________________________________________________________________________________

The Advitiyans platform is built on a well-designed, serverless AWS architecture that is fundamentally capable of serving 15,000 students. The core serverless services including AWS Lambda, Amazon API Gateway, Amazon Cognito, Amazon CloudFront, and Amazon S3 require zero changes because they scale automatically and are already highly cost-efficient.

The only critical infrastructure change is the Amazon RDS PostgreSQL database. The current db.t4g.micro instance with 1 GB of RAM and Single-AZ deployment is a single point of failure that will not handle the connection and memory demands of 15,000 students. Upgrading to db.r6g.large with 16.4 GB RAM and Multi-AZ deployment resolves both the performance and availability problems in a single step.

Adding ElastiCache Redis reduces the database read workload by 70 percent, making the platform significantly faster for all users. AWS WAF protects the API from misuse and attacks. The data safety improvements including the RETAIN policy, deletion protection, and 7-day backups ensure that no student data can ever be accidentally lost.

Final Recommended Configuration: db.r6g.large + Multi-AZ + Redis + WAF

| Parameter | Value |
| --- | --- |
| Monthly Cost - On-Demand | USD 597.90 / Rs. 50,224 |
| Monthly Cost - Reserved RDS 1 yr | USD 458 / Rs. 38,472 |
| Annual Cost - On-Demand | USD 7,175 / Rs. 6,02,700 |
| Annual Cost - Reserved RDS | USD 5,496 / Rs. 4,61,664 |
| Annual Saving with Reserved RDS | Rs. 1,41,036 per year |
| Students Supported | Up to 15,000 (Cognito free up to 50,000) |
| Database RAM | 16.4 GB - handles 500+ concurrent connections |
| Redis Cache Benefit | 70 percent fewer database reads |
| Database Uptime SLA | 99.95 percent with Multi-AZ |
| Automatic Failover Time | Under 120 seconds |
| API Security | AWS WAF - blocks SQL injection and DDoS |
| Data Backup | 7-day automated backups, AWS Backup policies |
| Data Loss Risk | Zero - Multi-AZ, backups, and RETAIN policy |
| Implementation Time | 2 to 3 hours of active technical work |

This report is based on AWS On-Demand pricing for ap-south-1 (Mumbai) as of August 2026. Costs may vary by 10 to 15 percent based on actual usage patterns. Exchange rate used: 1 USD = Rs. 84. For a binding cost estimate, use the official AWS Pricing Calculator at calculator.aws.

_______________________________________________________________________________________________

End of Report  -  Advitiyans Technical Team  -  RGMCET